Code No. 310855

OR

## III-B.Tech I-Semester Supplementary Examinations May/June 2004

## MANAGEMENT SCIENCE

(Common to Chemical Engineering , Electronics and Control Engineering, Electronics and Instrumentation Engineering and  Computer Science and Information Technology)

# Time: 3 hours							Max. Marks: 70

Answer any FIVE questions

All questions carry equal marks

---

1.	Give comprehensive  notes on any two of the following:

(a)   Management Vs.  Administration  (b)  Therbligs  (c)  Types of employment tests.   (d) Types of Activities (Net work Analysis)

2.	Explain any Five Principles of Management by Henri Fayol with examples.

3.	Explain the procedure to be followed in plant layout.

4.	What is job evaluation.? Explain the methods of job evaluation.

5.	Explain the devices used in time-measurement.

6.	Distinguish between PERT and CPM.

7.	Explain the contributions made by any two persons for the evolution  of Management Science.

8.	A project is represented by the network as shown below, and has the following data.

Task  		A	B	C	D	E	F	G 	H	I

Least Time    	5	18	26	16	15	6	7	7	3

Greatest Time  10	22	40	20	25	12	12	9	5

Most likely

Time		8	20	33	18	20	9	10	8	4

Determine the  following :

- Expected task times  and their variances

- The critical path

-x-