Code No: NR-420109

Set No:

1

IV-B.Tech. II-Semester Regular Examinations, April/May-2004

CONSTRUCTION MANAGEMENT AND PLANNING

(Civil Engineering)

# Time: 3 Hours							Max. Marks: 80

## Answer any FIVE questions

## All questions carry equal marks

---

1. 	What are the main techniques to make the construction process systematic and scientific?

2.	Discuss how the manpower requirement of companies of varying sizes is divided under technical and non-technical heads. Why are different distributions recommended?

3.a)	What is the necessity for time management in a construction project?

b)	What are the four main techniques for project management?  Briefly describe the 	utility of each.

4.	Explain the basic concept of resource management. Support your answer with a flow diagram and an example.

# 5.	Describe some of the basic concepts on which accounting systems are based.

6.a)	What is quality of conformance and what are the factors which affect it?

- How is quality control carried out on site in large and small projects?

7.	List and describe briefly the items to be included in cost analysis for a construction project.

8.	What are the objectives of the Industrial Disputes Act and how does it apply to the consideration industry?

# @@@@@

Code No: NR-420109

Set No:

2

IV-B.Tech. II-Semester Regular Examinations, April/May-2004

CONSTRUCTION MANAGEMENT AND PLANNING

(Civil Engineering)

# Time: 3 Hours							Max. Marks: 80

## Answer any FIVE questions

## All questions carry equal marks

---

1.	What are the differences in the construction projects taken up by private and public sectors?  Explain the advantages and disadvantages of each.

2.	Why is decentralization considered important for a construction company? How does it help in the performance of the company?

3.a)	What do you mean by ‘bar chart’?

b)	Explain the features which make it a widely accepted tool as well as its 	limitations.

4.	Explain in detail how the manpower requirements for a project are estimated?

# 5.	Describe the following basic concepts of accounting systems in detail:

# a)	Business entity

# b)	Double entry system

# c)	Time of realisation

# d)	Materiality concept.

6.a)	What is statistical quality control and what are its benefits?

b)	List the various control charts used for quality control.

7.a)	Explain cost-volume relationship.

b)	What do you understand by cost control system?

8.a)	What is a contract labour?  What are the important facilities to be provided to the contract labour?

b)	What are the deductions allowed from the salary of a workman under the payment of wages act?

# @@@@@

Code No: NR-420109

Set No:

3

IV-B.Tech. II-Semester Regular Examinations, April/May-2004

CONSTRUCTION MANAGEMENT AND PLANNING

(Civil Engineering)

# Time: 3 Hours							Max. Marks: 80

## Answer any FIVE questions

## All questions carry equal marks

---

1.	What are the duties and responsibilities of the owner, the consultant and the contractor in the execution of a civil work?

2.	What are the different types of supervision required for the progress of work in a construction project and who is responsible for them?

3.a)	What is line of balance diagram?

b)	Compare this as a planning tool with other commonly used tools.

4.	What are the various methods of representing the manpower requirements of a project? How do these help in project analysis?

# 5.a)	Does the accounting system reflect all important aspects of a firm?

# b)	Explain why an owner’s equity is shown in the liabilities side of the balance sheet of a firm.

6.a)	What is a sampling plan?

b)	List the control charts used for quality control and describe any one in detail.

7.	Discuss briefly the concepts related to the time value of money for valuation.

8.a)	How is the risk of a construction worker covered by insurance?

b)	What are the basic provisions of the employees state Insurance Act.

# @@@@@

Code No: NR-420109

Set No:

4

IV-B.Tech. II-Semester Regular Examinations, April/May-2004

CONSTRUCTION MANAGEMENT AND PLANNING

(Civil Engineering)

# Time: 3 Hours							Max. Marks: 80

## Answer any FIVE questions

## All questions carry equal marks

---

1.	Construction sector play an important role in the development of a country.  Explain this statement.

2.	What is the procedure for hiring and discharging personnel at a construction site? How are their records maintained?

3.a)	Explain the critical path method.

b)	What is meant by Early start and Finish and Late start and Finish?

4.	Describe the various stages for material management in a construction firm.

5.	Describe the typical system for project accounting.  Draw a flow chart to explain your answer.

6.a)	Why is safety an important consideration on construction work sites?

b)	List the types of legal requirements for safety in the construction industry.

7.	What are the different methods developed to manage flow of cash?  Describe them briefly.

8.a)	What are the conditions when an employer is liable to pay compensation?

b)	What are the stipulations for an employer under the employee’s Provident Fund Act?

@@@@@