Code No: 321453

### OR

## III-B.Tech II-Semester Supplementary Examination December2002/January 2003

MANAGEMENT SCIENCE

(Mechatronics)

Time: 3 Hours							Max. Marks:70

## Answer any Five questions

All questions carry equal marks

- - -

1. a)	Management is getting things done through others’, Elaborate and explain the functions of management.

- Describe the principles of organization.

2. a)	Define ‘personnel management’.  Explain the objectives of personnel management.

- Discuss the nature and importance of manpower planning.

3. a)	What problems do you anticipate while implementing the marketing concept in a manufacturing firm?

- Describe the factors which determine the channel choice by a company.

4. a)	What is meant by Method Study?  Explain different methods of method study.

- Explain the important steps in purchase procedure.

5. a)	Discuss the importance of    P and  C charts in inspection and quality control.

- What do you understand by travel chart method of plant layout?

6. a)	Maximise Z	= 3x +2x2

Subject to	x- x2   1

x1  2

x1, x2  0

- Explain the procedure of simplex Method.

Contd…2

##### Code No: 320355				.2.				Set No. 2

7. a)	The following table gives the data for the activities of a small project.

Job		Optimistic		Most likely		Pessimistic

time			    time			    time

____		_________		_________		_________

1-2	                1		         	     4  	      		     7

1-3	                5  		               10  	                           17

2-4	       	    3    	         		    3 	                             3

2-6	                1  		                4 	                             7

3-4	       	    8   	       		  15 	                           26

3-5	                2   	        		    4        	                 8

4-5	                5    	        		    5   	                             5

5-6	              2   	        		    5                                   8

Draw the network and find the expected project completion time.

b)	What is meant by crashing of jobs?  Explain the procedure involved in crashing the jobs.

8.	Write short notes on any TWO of the following:

- Types of organizations

- Work study

- Evaluation of purchase function

- Promotion mix.

###